## Slide 1: Web Appraisal Sprint 4
Josh Basar, Alec Breslow, Kimberly Nguyen, Matthew Peace, Brent Schapman, Brian Shuryan

## Slide 2: Pre-sprint goals
Populate home page with actual data
Work on individual appraisal detail pages and forms
Mobile UI Optimization

## Slide 3: Where are we now?
Began testing and coding for mobile UI responsiveness
Finished our ERD for database structure/design
Started creating various forms needed for appraisal completion
  Finished the following pages:
    General appraisal/house information
    Property Information
    Description of Improvements
    Neighborhood Information
    Site Information

## Slide 4
ERD Diagram

## Slide 5: UI Mocks
General Information

## Slide 6: UI Mocks
Site Information

## Slide 7: Sprint Challenges
We found that the appraisal data input was even more in-depth than we anticipated
  Needed to spend more time in database design than expected
  Originally had 6 appraisal pages planned, but soon found double that number is needed
Formatting our HTML/bootstrap forms for the appraisal pages
  Different versions of bootstrap on different pages caused some time to be wasted

## Slide 8: Demo!!

## Slide 9: Next Sprint Objectives
Add tables in database and begin populating with actual data
Create the rest of the appraisal forms so an appraiser can go through the entire appraisal process and enter data
  Finish this milestone end-to-end, complete with proper testing